EngineIQ

Engineering Intelligence Platform

Architecture Addendum

Python Platform · Build Sequence · Deployment & IP Protection

Confidential · Version 1.0 · March 2026

# 9. Python Platform — Architecture & Integration

Python does not replace any core EngineIQ component. It operates as the intelligence, automation, and analytics layer that wraps the .NET platform — handling everything the core platform should not own. This section defines the Python services, their boundaries, and how they are sequenced across milestones.

## 9.1 Python Layer Overview

EngineIQ's Python layer is composed of five discrete service groups. Each runs independently, communicates via REST or shared PostgreSQL/Service Bus, and is containerised for deployment alongside the core platform.

| Service Group | Responsibility | Milestone Introduced |
| --- | --- | --- |
| Prompt Lab | Azure OpenAI prompt testing, token cost measurement, diff simulation | Milestone 0 — before first PR comment |
| Webhook Simulator | Fire realistic GitHub PR events at the API endpoint for load and integration testing | Milestone 0 — Day 1 tooling |
| Reporting Engine | 30-day metrics email, drift score charts, PDF report generation | Milestone 4 — Dashboard & Metrics |
| Load Testing Service | 10× load simulation, SLA validation, dead-letter queue stress testing | Milestone 5 — Production Hardening |
| Analytics & ML Engine | Benchmark dataset, drift clustering, sprint failure prediction model | Phase 5 — Delivery Risk Intelligence |

## 9.2 Python Service Definitions

### 9.2.1 Prompt Lab (engineiq-prompt-lab)

A local developer tool — not deployed to clients. Runs as a Jupyter-compatible script environment for iterating on Azure OpenAI prompts outside the main .NET codebase. Keeps prompt changes out of the production build cycle.

| Attribute | Detail |
| --- | --- |
| Tech Stack | Python 3.12, httpx, tiktoken, rich, python-dotenv |
| Key Libraries | tiktoken (token cost), httpx (API calls), rich (terminal output formatting) |
| Inputs | Raw PR diff file (.patch), prompt template (.txt), Azure OpenAI credentials from .env |
| Outputs | Structured finding list, token count, estimated cost in ZAR, acceptance rate score |
| Deployment | Local only. Never shipped to clients. Run from /tools/prompt-lab/ in the monorepo. |

### 9.2.2 Webhook Simulator (engineiq-webhook-sim)

Fires realistic GitHub PR webhook payloads at the EngineIQ API endpoint. Used during development, integration testing, and Milestone 5 production hardening. Removes dependency on real GitHub events during testing cycles.

| Attribute | Detail |
| --- | --- |
| Tech Stack | Python 3.12, httpx, hmac, hashlib, faker |
| Capabilities | HMAC-SHA256 signed payloads, configurable PR size, multi-tenant simulation, burst mode |
| Outputs | HTTP response log, latency histogram, SLA pass/fail report per run |
| Deployment | CI/CD pipeline (GitHub Actions) and local dev. Never shipped to clients. |

### 9.2.3 Reporting Engine (engineiq-reporting)

Generates the 30-day metrics email report, architecture drift score charts, and the board-level PDF report (Phase 5). Pulls data from the PostgreSQL Audit Store and renders output via templated HTML and PDF. Runs as a scheduled Azure Container App on a nightly cron.

| Attribute | Detail |
| --- | --- |
| Tech Stack | Python 3.12, pandas, matplotlib, jinja2, weasyprint, psycopg2, sendgrid |
| Data Source | PostgreSQL Audit Store. Tenant-isolated queries via TenantId parameter. |
| Outputs | HTML email (SendGrid), drift score chart PNG (embedded), PDF board report (Phase 5) |
| Schedule | Nightly metrics aggregation, monthly report dispatch. Triggered via Azure Container Apps Jobs. |
| Deployment | Containerised. Deployed to Azure Container Apps (SA North). Included in client environment. |

### 9.2.4 Load Testing Service (engineiq-loadtest)

Used during Milestone 5 production hardening. Simulates 10× expected webhook volume using Locust to validate the 90-second PR review SLA and confirm Service Bus dead-letter queue handling under pressure. Never shipped to clients.

| Attribute | Detail |
| --- | --- |
| Tech Stack | Python 3.12, locust, httpx, azure-servicebus |
| Test Scenarios | Burst mode (50 PRs/min), sustained load (10 PRs/min for 60 min), large PR chunking (>2000 lines) |
| Metrics Captured | p50/p95/p99 latency, SLA breach rate, dead-letter queue depth, Azure OpenAI token consumption |
| Deployment | Run from CI/CD (GitHub Actions) against staging environment only. Not in client image. |

### 9.2.5 Analytics & ML Engine (engineiq-analytics)

Introduced in Phase 5. Processes accumulated cross-tenant finding metadata (never source code) to produce benchmark datasets, industry-level comparisons, and the sprint failure probability model. This is the engine behind EngineIQ's long-term data moat.

| Attribute | Detail |
| --- | --- |
| Tech Stack | Python 3.12, pandas, scikit-learn, numpy, sqlalchemy, FastAPI (model serving) |
| Phase 5 Output | Sprint failure probability score, DORA metrics calculator, engineering health composite score |
| Phase 6 Output | SA FinTech/HealthTech benchmark dataset, incident-to-finding correlation, loop-close reporting |
| Model Serving | Lightweight FastAPI endpoint consumed by EngineIQ.Worker. Not exposed publicly. |
| Data Scope | Anonymised, aggregated finding metadata only. Never source code, never PII, POPIA-compliant. |
| Deployment | Containerised. Azure Container Apps (SA North). Included from Phase 5 onward. |

# 10. Python Build Sequence — When to Write What

Python components are written in-parallel with .NET milestones — not after. Each Python service is introduced at the earliest milestone where it delivers direct value. The rule is simple: write the Python tool before you need it, not after you feel the pain of not having it.

## 10.1 Milestone-by-Milestone Build Schedule

| When | Python Component | What to Build | Why Now |
| --- | --- | --- | --- |
| Milestone 0 Weeks 1–2 | Webhook Simulator | HMAC-signed PR payloads, diff size variants, multi-tenant headers | You cannot test your webhook endpoint without real GitHub events unless you can fake them. Build this on Day 1. |
| Milestone 0 Weeks 1–2 | Prompt Lab | Diff loader, Azure OpenAI call, token counter, ZAR cost estimate, finding extractor | Iterate on prompts without touching .NET. Validate < R8/review target before wiring into the engine. |
| Milestone 1 Weeks 3–5 | Rule Validator Script | Load YAML standards config, run against sample diffs, output false positive rate | Test Standards Engine rule accuracy before integrating. Catch false positives before they erode developer trust. |
| Milestone 4 Weeks 13–16 | Reporting Engine v1 | PostgreSQL query layer, pandas aggregation, jinja2 HTML email template, SendGrid dispatch | The 30-day metrics report is the CTO sales asset. It must ship with the dashboard, not after. |
| Milestone 5 Weeks 17–20 | Load Testing Service | Locust scenarios: burst, sustained, large-PR. SLA pass/fail report. Dead-letter queue stress. | Production hardening milestone requires 10× load validation. Locust is the right tool — not ab, not k6. |
| Phase 2 Month 5–12 | Reporting Engine v2 | Drift score chart (matplotlib), trend email with blurred upgrade CTA, weekly dashboard data push | Drift score upgrade trigger requires visual reporting. The blurred detail section is the growth lever. |
| Phase 5 Month 15–24 | Analytics & ML Engine v1 | DORA metrics calculator, sprint failure probability model (scikit-learn), FastAPI model server | Delivery Risk Intelligence cannot ship without a forecasting model. Python is the only viable stack. |
| Phase 5 Month 15–24 | Board Report Generator | weasyprint PDF generation, client branding tokens, auto-scheduled monthly dispatch | Board-level PDF report is the stickiness mechanism. Must be automated — not manually generated. |
| Phase 6 Month 18–30 | Analytics & ML Engine v2 | SA benchmark dataset pipeline, incident-to-finding correlation, loop-close report, clustering | The data moat. This is what no global competitor can replicate for the SA market. |

| RULE | Never start a Python component after you feel the pain of not having it. The Webhook Simulator and Prompt Lab are Day 1 items — they make every subsequent milestone faster and safer. |
| --- | --- |

## 10.2 Python Repository Layout

Python tooling lives in the same monorepo as the .NET platform, under a /python top-level directory. Each service has its own package, Dockerfile, and requirements.txt. They share no runtime dependencies with the .NET services.

| Path | Responsibility |
| --- | --- |
| python/webhook-sim/ | Webhook Simulator. Dev + CI use only. Never deployed to client. |
| python/prompt-lab/ | Prompt testing toolkit. Local dev use only. Never deployed. |
| python/reporting/ | Reporting Engine. Containerised. Deployed to all client environments. |
| python/analytics/ | Analytics & ML Engine. Containerised. Deployed from Phase 5 onward. |
| python/shared/ | Shared models, DB client, Azure Key Vault client, logging config. |
| python/tests/ | pytest unit and integration tests for all Python services. |

# 11. Deployment Architecture & IP Protection

EngineIQ ships to clients as container images — not source code. This is the fundamental IP protection mechanism. Clients receive a running platform, not a codebase. This section defines the full deployment model, image delivery pipeline, and code security controls across both .NET and Python services.

## 11.1 Core IP Protection Principle

| PRINCIPLE | No client ever receives source code. All .NET and Python services are compiled and containerised. Clients receive Docker images pulled from a private Azure Container Registry. The registry is EngineIQ-controlled. Client environments authenticate via scoped pull tokens — read-only, time-limited, per-client. |
| --- | --- |

## 11.2 Deployment Models

EngineIQ supports two deployment models depending on client tier. The model determines how images are delivered and where data is processed.

| Model | Tiers | Infrastructure Owner | Notes |
| --- | --- | --- | --- |
| Cloud-Hosted (SaaS) | Starter, Growth | EngineIQ (Azure SA North) | Client has zero infrastructure responsibility. Multi-tenant. Tenant-isolated via RLS and Service Bus. |
| Private Deploy | Scale (POPIA private deploy add-on) | Client's own Azure subscription | EngineIQ provides Bicep IaC + Docker Compose. Client pulls images from EngineIQ ACR via scoped token. EngineIQ retains image control. |

## 11.3 Container Image Pipeline

All services — .NET and Python — follow the same image pipeline. Source code never leaves the EngineIQ build environment.

| # | Stage | Detail |
| --- | --- | --- |
| 1 | Build (.NET) | dotnet publish -c Release. Outputs compiled IL binaries. No source files in output layer. |
| 2 | Build (Python) | Cython compilation for business-logic modules (.pyx → .so). Non-sensitive scripts remain .py. Multi-stage Dockerfile discards source layer. |
| 3 | Image Assembly | Multi-stage Dockerfile. Stage 1: build. Stage 2: runtime-only. Source files are never COPY'd to Stage 2. Final image contains binaries only. |
| 4 | Image Signing | All images signed with Notation (Azure Container Registry Notary). Client environments validate signature on pull. Tampered images are rejected. |
| 5 | Registry Push | Pushed to EngineIQ-owned Azure Container Registry. Repository per service. Tags: {version}-{env}. e.g. 1.4.2-prod. |
| 6 | Client Token Issue | Per-client scoped pull token issued via ACR token API. Read-only. Expires in 90 days. Rotated automatically by Tenant Management API. |
| 7 | Client Pull | Client environment (Azure Container Apps or private Docker host) pulls images using scoped token. Signature validated. Image runs. |

## 11.4 Python-Specific IP Protection

Python source is readable by default — unlike compiled .NET IL. Additional protection is applied to business-critical Python modules before containerisation.

| Module Type | Protection Method | Applies To |
| --- | --- | --- |
| Business Logic | Cython compilation (.pyx → .so) | ML model scoring, benchmark calculation, drift algorithm, report generation logic |
| Configuration & Templates | Excluded from final image layer | Jinja2 templates, YAML defaults — loaded from Azure Blob Storage at runtime, not baked into image |
| Infrastructure Scripts | Plain .py (acceptable) | DB connection wrappers, Key Vault client, logging setup — no proprietary logic |
| Internal Tooling | Not containerised — never shipped | Webhook Simulator, Prompt Lab, Load Testing Service — development tools only |

| NOTE | Cython compilation is not perfect obfuscation, but it raises the effort bar significantly. Combined with multi-stage Docker builds that discard source layers, it is sufficient protection for commercial SaaS deployment. Enterprise-grade reverse engineering protection (PyArmor) can be added in Phase 3 if competitive pressure warrants it. |
| --- | --- |

## 11.5 Secrets & Credential Management

No credentials are baked into images. All secrets are injected at runtime from Azure Key Vault via managed identity. This applies to both the cloud-hosted and private deploy models.

| Secret | Where Stored | Access Method |
| --- | --- | --- |
| Azure OpenAI API Key | EngineIQ Key Vault (per env) | Managed Identity — no env vars |
| GitHub App Private Key | EngineIQ Key Vault | Managed Identity. Rotated quarterly. |
| PostgreSQL Connection String | Key Vault (per environment) | Managed Identity. Private endpoint — no public DB exposure. |
| ACR Pull Token (client) | Issued by Tenant Management API | Scoped read-only. 90-day expiry. Auto-rotated. |
| SendGrid API Key (reporting) | Key Vault | Managed Identity. Per-environment key. |
| Client Webhook Secret (HMAC) | Key Vault, per-tenant entry | Retrieved by Webhook Listener on startup per tenant. |

## 11.6 Private Deploy — Client Delivery Package

For Scale tier clients on the private deploy option, EngineIQ ships a deployment package. This package contains everything the client needs to run EngineIQ in their own Azure subscription — but no source code.

| Package Component | Contents & Notes |
| --- | --- |
| docker-compose.yml | Defines all EngineIQ services. Images referenced by digest (not just tag) to prevent substitution. |
| infra/bicep/ | Azure Bicep IaC templates. Provisions Container Apps, Service Bus, PostgreSQL, Redis, Key Vault. One-command deploy. |
| config/standards-templates/ | Default YAML architecture standards configs. Client-editable. Not IP — this is configuration. |
| acr-pull-token.json | Scoped ACR pull credentials. Generated per-client by Tenant Management API. 90-day expiry. |
| INSTALL.md | Step-by-step deployment guide. Azure CLI commands. Key Vault secret population instructions. |
| DPA-template.docx | Data Processing Agreement template. POPIA-compliant. Pre-filled with EngineIQ data handling terms. |

| SECURITY | Images in docker-compose.yml are pinned by digest (sha256:...), not by tag. This prevents a client from substituting a different image version without EngineIQ's knowledge. The signed image validation step in the container runtime catches any tampering. |
| --- | --- |

## 11.7 Licence Enforcement

Licence enforcement is lightweight but meaningful. It does not require complex DRM — the delivery model itself is the primary control. The following additional controls are applied.

| Control | How It Works |
| --- | --- |
| ACR Token Expiry | Pull tokens expire every 90 days. Non-paying clients cannot pull updated images. Platform degrades to last pulled version — a natural forcing function for renewal. |
| Tenant Status Check | Every EngineIQ.Worker startup checks Tenant billing status via Tenant Management API. Suspended tenants are blocked from processing new jobs. No hard shutdown — pending jobs complete, new ones queue but do not process. |
| Feature Flags by Plan | Architecture Linter (Growth+), Delivery Forecasting (Scale) are feature-flagged server-side. Not in config the client can edit — enforced by Tenant Management API response at runtime. |
| Telemetry Heartbeat | Private deploy clients emit a lightweight heartbeat (PR count, job count — no code data) to EngineIQ's monitoring endpoint. Used to detect unauthorised instances. POPIA-disclosed in DPA. |

## 11.8 Updated System Layers — Including Python

The following table extends Section 2.2 of the Architecture Document to include the Python layer as an explicit platform tier.

| Layer | Name | Responsibility | Technology |
| --- | --- | --- | --- |
| 1 | Ingestion | Receive GitHub webhooks, validate HMAC, enqueue PR jobs | .NET 8 Web API, Azure Service Bus |
| 2 | Context | Index repo structure, detect architecture style, build semantic context | Azure AI Search, Redis Cache |
| 3 | Review Engine | Deterministic rules + AI analysis, severity scoring | Azure OpenAI, .NET Background Worker |
| 4 | Feedback | Classify findings, format PR comments, post to GitHub | GitHub REST API, .NET 8 |
| 5 | Intelligence | Store findings, serve dashboard, generate trend reports | PostgreSQL, .NET 8 API, React |
| 6 | Python Platform | Reporting, analytics, ML forecasting, benchmark dataset, board-level PDF generation | Python 3.12, pandas, scikit-learn, FastAPI, jinja2, weasyprint — Azure Container Apps (SA North) |